MEETING NOTES & PROJECT BRIEF

Water, Sanitation & Community Empowerment NPO — Web Platform

Document Type: Internal Project Brief & Client Proposal Foundation

Date: June 2025

Status: Draft — Awaiting Full Client Scope

Version: 1.0

# 1.  Project Overview

This document captures all decisions, requirements, and assignments discussed in the project kickoff meeting for an NPO operating in the water, sanitation, agriculture, and community empowerment space. The purpose is to align the full team before formal proposal submission to the client.

## 1.1  Client Focus Areas

- Water & Sanitation — clean water access and sanitation infrastructure

- Agriculture & Livelihoods — supporting communities through farming and income generation

- Education — providing food, water, and basic resources to schools that lack them

- Health — community health programmes and values promotion

## 1.2  Target Audience

The primary target donors for this NPO are based in the United States. All pricing, payment processing, and currency display on the platform will be denominated in USD to align with donor expectations and international giving norms.

# 2.  Website Scope & Pages

## 2.1  Page Count

The initial mockup will be built on 6 pages. The full page scope will be confirmed once the client provides the complete brief. Pages are expected to expand upon full scope delivery.

## 2.2  Confirmed Pages (Mockup Phase)

- Home / Landing Page

- About the NPO

- Projects Portfolio

- Client to supply portfolio content after proposal acceptance

- Gallery

- A dedicated, image-heavy gallery page is required before production — client to supply images; a large volume is needed

- Donate / Payment Page

- Integrated with Pesapal — USD currency

- Contact / Chat

- AI chatbot routed to email via Google API

## 2.3  Pending Client Assets

The following assets are required from the client and will be incorporated after proposal acceptance:

| Asset | Details / Status |
| --- | --- |
| Photography / Images | All site images to be submitted by client. Gallery page requires large volume before production. |
| Projects Portfolio | Full portfolio content to be provided by client. |
| Testimonials | Beneficiary testimonies to be provided by client. |
| Social Media Links | Client to provide all social handles. Additional digital marketing services available at extra charge. |
| Full Page Scope | Complete site map to be confirmed after client reviews proposal. |

# 3.  Technical Architecture

## 3.1  Core Stack

| Layer | Technology |
| --- | --- |
| Frontend | React + JavaScript |
| Payment Gateway | Pesapal — USD currency, targeting US donors |
| Chatbot | AI-powered chat widget routed to team email via Google API |
| Email Subscribe | Subscribe-to-newsletter widget on dashboard / landing page |
| Repository | Managed by Lauren Ndanu (Ndanu) |

## 3.2  System Modules (100K Component)

The 100K system build includes the following integrated modules:

- Inventory Management System

- Calendar & Event Tracking

- Automatic Newsletter Engine

- AI Chatbot — linked to team email inbox

- Donation / Payment Page — Pesapal, USD

- Transaction Dashboard — for NPO administrators

# 4.  Team Roles & Responsibilities

| Team Member | Role & Responsibilities |
| --- | --- |
| Lauren Ndanu (Ndanu) | Frontend development + Repository management (GitHub) |
| Brian Mukwe | Frontend development |
| Glen Torotich | Backend development + Pesapal payment integration |
| Dan | Backend development support |
| Vincent | Security architecture & implementation |

# 5.  Project Timeline

Total estimated duration: 7 weeks across 3 phases.

| Phase | Activities & Duration |
| --- | --- |
| Phase 1 ¦ Week 1 | Research, Design Approach, Material Sourcing, Prototyping |
| Phase 2 ¦ Weeks 2–5 | Production Planning & Manufacturing (Full Build) — 4 weeks |
| Phase 3 ¦ Weeks 6–7 | Marketing & Launch Preparation + Product Launch — 2 weeks |

# 6.  Budget Scope

## 6.1  Top-Level Summary

| Deliverable | Cost (KSh) |
| --- | --- |
| Website (Frontend — 6 pages + gallery) | KSh 60,000 |
| System (Inventory, Calendar, Newsletter, Chatbot, Payment, Dashboard) | KSh 100,000 |
| TOTAL PROJECT COST | KSh 160,000 |

Ongoing maintenance: KSh 5,000 / month (billed separately, not included in project cost).

## 6.2  Budget Breakdown — Subscriptions & API Costs

The following is a recommended allocation of the KSh 160,000 budget across operational cost categories. These are estimated figures; actual billing will vary based on usage and vendor pricing at time of purchase.

| Category | Item | Est. Monthly / Annual (KSh) |
| --- | --- | --- |
| Google APIs (Gmail, Maps, Chat) | ~KSh 1,500 / mo | ~KSh 18,000 / yr |
| Pesapal Payment Gateway (transaction fees ~2.5–3.5%) | Usage-based | Est. KSh 5,000 / yr |
| Email Service — Resend | ~KSh 1,200 / mo (Pro) | ~KSh 14,400 / yr |
| Total API Costs (est.) |  | ~KSh 37,400 / yr |
| Web Hosting (VPS or Cloud) | ~KSh 2,000 / mo | ~KSh 24,000 / yr |
| Database (PlanetScale / Supabase / Neon) | ~KSh 1,500 / mo | ~KSh 18,000 / yr |
| Domain Name (.org / .ngo preferred) | ~KSh 1,500 / yr | ~KSh 1,500 / yr |
| Figma (Design — Pro) | ~KSh 1,800 / mo | ~KSh 21,600 / yr (build phase) |
| Codex / AI Dev Tools | ~KSh 1,500 / mo | ~KSh 18,000 / yr |
| Total Subscriptions (est.) |  | ~KSh 83,100 / yr |
| Internet (team) | ~KSh 3,000 / mo | ~KSh 21,000 (7 wks) |
| Labour (absorbed in project cost above) | — | Included in KSh 160K |
| Ongoing Maintenance (post-launch) | KSh 5,000 / mo | Billed separately |

Note: The KSh 160,000 project fee covers labour and one-time build costs. Subscription and API costs are recurring operational expenses payable by the client or absorbed into the maintenance retainer depending on final agreement.

# 7.  Optional: Digital Marketing Add-On

During the meeting, the option to handle social media setup and digital marketing was raised as a potential upsell. This is not included in the KSh 160,000 base scope. If the client is willing to pay an additional fee, the team can provide:

- Social media account setup and branding (Facebook, Instagram, X/Twitter, LinkedIn)

- Initial content strategy and posting calendar

- Email marketing campaign setup via newsletter integration

- SEO optimisation for US donor audience

Pricing for digital marketing services to be proposed separately based on client interest.

# 8.  Next Steps & Action Items

| Action Item | Owner / Status |
| --- | --- |
| Prepare formal client proposal document | Team — based on this brief |
| Await client: photography / images (high volume for gallery) | Client — pending |
| Await client: projects portfolio content | Client — pending |
| Await client: testimonials from beneficiaries | Client — pending |
| Await client: social media handles | Client — pending |
| Confirm full page scope / site map | Client — after proposal review |
| Begin Phase 1: Research & Prototyping | Full team — upon proposal sign-off |
| Set up GitHub repository | Lauren Ndanu |
| Pesapal merchant account setup | Glen Torotich / Dan |
| Google API project setup (chat, email) | Glen Torotich |
| Security architecture plan | Vincent |

# 9.  Notes & Clarifications

- Mockup phase begins at 6 pages; total scope subject to change upon client confirmation.

- All images on the live site will come from the client — placeholder assets will be used during development.

- Payment processing will be in USD via Pesapal; no KSh option on public-facing site given US donor targeting.

- Chatbot is AI-assisted and must route conversations to a team email inbox — not a standalone support system.

- Maintenance fee (KSh 5,000/mo) is a separate recurring line item not included in the one-time project cost.

- Digital marketing services are an optional upsell — not confirmed, requires separate quotation.

Document prepared by the development team for internal alignment and client proposal preparation.

For queries contact: brianmukwe098@gmail.com